Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Right-click here and choose “Update Field” to build the table of contents.

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | T04 |
| Week | 2 |
| Date of meeting | 10/10/2026 |
| Current phase / PA | PA0 |
| Prepared by | Trần Anh Khoa |
| Overall status | Green (on track) |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| W02-01 Review course requirements, PA deliverables, and weekly-report rules | Nguyễn Trần Phương Thúy | 10/10 | Done | 100% | Discussed in the meeting. |
| W02-02 Agree on the ImpactHub project idea and initial scope | All 4 members | 10/10 | Done | 100% |  |
| W02-03 Draft PA0 project idea, users, core features, and feasibility | Nguyễn Trần Phương Thúy | 12/10, 9:00 | Done | 100% |  |
| W02-04 Draft team contract, communication rules, roles, and work standards | Trần Anh Khoa | 12/10, 9:00 | Done | 100% |  |
| W02-05 Document proposed technology stack and technical risks | Lê Nho Duy Phước | 12/10, 9:00 | Done | 100% |  |
| W02-06 Prepare and review W02 Weekly Status Report | Nguyễn Trần Phương Thúy | 13/10, 23:30 | Drafted | 100% |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| W03-01 Review PA0 feedback, finalize problem statement, stakeholders, project scope, MoSCoW priorities, and out-of-scope features. | Khoa, Thúy | 16/10/2026 |
| W03-02 Research and practice project planning techniques, including MoSCoW prioritization, WBS decomposition, Gantt charts, critical path analysis, effort estimation, and risk exposure assessment. | All 4 members | 16/10/2026 |
| W03-03 Define initial user stories and acceptance criteria for 5 must-have modules | Thúy | 18/10/2026 |
| W03-04 Confirm ImpactHub technology stack in PA1 with team agreement | Phước and team | 18/10/2026 |
| W03-05 Draft Figma wireframes for forum, campaign list, and campaign detail | Bảo | 18/10/2026 |
| W03-06 Set up/Review GitHub repo, task board, branch/PR workflow | Khoa, Thúy, Phước | 16/10/2026 |
| W03-07 Record risk decisions, team review, and W03 reporting evidence | All 4 members | 20/10/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| R03-01 | Broad scope across forum, campaigns, payments, volunteering and marketplace | High | Prioritize 5 must-have features; keep volunteer/marketplace optional for coding window. | Khoa, Thúy | 16/10 |
| R03-02 | ImpactHub technology stack not finalized in PA0 | Medium | Compare team skills; agree stack and architecture at PA1. | Phước and team | 18/10 |
| R03-03 | Payment sandbox integration may take longer than planned | Medium | Research sandbox early; retain simulated donation/wallet fallback. | Phước | 18/10 |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Trần Anh Khoa | Present | Attended discussion of requirements, PA0 team contract and project selection. | Coordinate PA0 review, task tracking and weekly report. | None |
| Hồng Gia Bảo | Present | Attended discussion of requirements, PA0 team contract and project selection. | Review UI/UX direction and plan first wireframes. | None |
| Nguyễn Trần Phương Thúy | Present | Attended discussion of requirements, PA0 team contract and project selection. | Refine project scope with team; co-prepare weekly report. | None |
| Lê Nho Duy Phước | Present | Attended discussion of requirements, PA0 team contract and project selection. | Evaluate technology choices and initial feasibility for PA1. | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 4 |  |
| Commits | 1 initial commit | 1 |
| Pull requests merged / reviewed | None | None |
| Open defects (PA5) |  |  |