Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

1 Submission	2

2 Report Information	3

2.1 Task Status	3

2.2 Plan for Next Week	4

2.3 Issues and Risks	4

2.4 Meeting Minutes	5

2.5 Metrics	6

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | T04 |
| Week | 3 |
| Date of meeting | 17/10/2026 and 19/10/2026 |
| Current phase / PA | PA1 |
| Prepared by | Trần Anh Khoa |
| Overall status | Green (on track) |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| W03-01 Review PA0 feedback and finalize the problem statement, stakeholders, scope, and MoSCoW priorities. | Khoa, Thúy | 16/10 | Done | 100% |  |
| W03-02 Study and apply project planning methods, including WBS, Gantt chart, effort estimation, and risk assessment. | All 4 members | 16/10 | Done | 100% |  |
| W03-03 Define initial user stories and acceptance criteria for five Must-have features. | Thúy | 18/10 | Done | 100% |  |
| W03-04 Confirm the ImpactHub technology stack. | Phước and team | 18/10 | Done | 100% |  |
| W03-05 Set up and review the GitHub repository, task board, and branch/PR workflow. | Khoa, Thúy, Phước | 16/10 | Done | 100% |  |
| W03-06 Record risk decisions, review PA1 progress, and prepare W03 reporting evidence. | All 4 members | 20/10 | Done | 100% |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| W04-01 Prepare the PA2 introduction, problem statement, glossary, and stakeholder descriptions based on PA1. | Thúy | 22/10/2026 |
| W04-02 Draft functional and non-functional requirements for the five Must-have features, including basic business rules and acceptance criteria. | Thúy | 26/10/2026 |
| W04-03 Identify main actors and use cases, prepare the Use Case Diagram, and draft key use case descriptions. | Thúy | 26/10/2026 |
| W04-04 Prepare Figma wireframes for the main screens, including login, forum, and fundraising campaigns. | Bảo | 26/10/2026 |
| W04-05 Review initial design goals and prepare the basic system architecture based on PA1 and the developing PA2 requirements. | Bảo, Phước | 26/10/2026 |
| W04-06 Prepare the frontend, backend, and database development environments for the upcoming implementation phase. | Phước | 26/10/2026 |
| W04-07 Review drafted requirements, identify missing information, and start the Requirements Traceability Matrix (RTM). | Khoa, Thúy | 26/10/2026 |
| W04-08 Update GitHub Projects, review weekly progress, and prepare the W04 Weekly Status Report. | Khoa | 27/10/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| R03-01 | ImpactHub includes many possible features, which may make the project scope too large. | High | Focus on the five Must-have features. Keep the volunteer task board and charity marketplace optional. | Khoa, Thúy | 20/10 |
| R03-02 | Payment gateway integration may take more time than expected. | Medium | Use simulated donations as the main solution. Keep external payment services optional. | Phước | 20/10 |
| R03-03 | The project schedule is short, especially with the MVP planned for Week 6. | High | Divide work into smaller tasks, prioritize main features, and review progress every week. | All members | 25/10 |
| R03-04 | Some WBS IDs and task names are inconsistent between the detailed WBS, estimation table, and schedule. | Medium | Review the WBS, correct task references, and ensure task assignments and estimates match the project plan. | Khoa | 20/10 |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Trần Anh Khoa | Present | Reviewed the PA1 planning requirements and discussed task organization, deadlines, and team responsibilities. | Prepare and review the project plan, WBS, schedule, and risk management sections. | None |
| Hồng Gia Bảo | Present | Reviewed the design-related requirements and discussed which diagrams and mockups would be needed for PA1 | Prepare the initial system context diagram and continue planning UI/UX designs. | None |
| Nguyễn Trần Phương Thúy | Present | Reviewed the project vision, scope, user groups, and five Must-have features from PA0. | Update the PA1 problem statement, stakeholders, scope, and feature priorities. | None |
| Lê Nho Duy Phước | Present | Reviewed the proposed technology stack and discussed the technical requirements of ImpactHub. | Confirm frontend, backend, database, and hosting choices for PA1. | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 7 | 7 |
| Commits | 3 | 4 |
| Pull requests merged / reviewed | 1 merged | 1 merged |
| Open defects (PA5) |  |  |